AFRI CONNECT PROFESSIONALS

Proposal Submission — September 2026

| Version | 1.1 |
| --- | --- |
| Date | September 2026 |
| Prepared by | AXIOM Engineering Studio |
| Lead Engineer | Takudzwa Stanley Maguma |
| Contact | magmatakstanley@gmail.com |

# 1. Executive Summary

AfriConnect is a curated dating and connection platform for African professionals. This proposal accompanies a working MVP — real software that has been built and can be demonstrated. The platform includes a web application, API backend, database, admin dashboard, and matching engine. Members can apply, get vetted, build profiles, receive daily curated matches, match, chat in real time, and attend events; the core product loop works end to end.

We are not submitting a development contract — we are proposing a partnership. The product is built; what is needed is investment and operational support to take it from MVP to a launched, scaled business across South Africa and, eventually, the continent.

Working software — web app, API, database, admin dashboard — all functional

Full technical specification and architecture documentation

Business plan, market analysis, and go-to-market strategy

A clear roadmap from MVP to market leader

A founding engineer who has already built the platform

# 2. MVP Status — What Is Actually Delivered

This section is explicit about what exists today, what is partial, and what remains on the roadmap.

## 2.1 Delivered and working

| Feature | Status | Details |
| --- | --- | --- |
| User authentication | Delivered | Email OTP + Clerk auth, both end-to-end |
| User profiles | Delivered | CRUD: bio, photos, profession, education, interests, preferences, deal-breakers; completeness scoring |
| Application & vetting | Delivered | Submission, document upload, admin review queue, approval/rejection |
| Smile ID integration | Partial | Built and working in sandbox; production needs a live key |
| Matching engine | Delivered | 9-step hybrid pipeline |
| Daily matches | Delivered | Fresh curated set each day; caching and rate limits |
| Discover / swipe | Delivered | Like, pass, super-like; mutual-match detection |
| Real-time chat | Delivered | WebSocket (ws) messaging; send/edit/delete/recall; unread counts |
| Events | Delivered | CRUD, RSVPs, listing, admin management |
| Billing / subscriptions | Partial | Stripe checkout + webhooks coded; test mode only |
| Admin dashboard | Delivered | Auth, user/event/settings management, RBAC |
| In-app notifications | Delivered | Create, list, mark read, unread count, broadcast |
| File upload | Partial | Magic-byte validation, sanitization, sizing; Cloudinary/R2 built, need creds |
| Analytics | Thin | Profile-view tracking + basic stats |
| Web app | Delivered | Next.js 14 + React; member + admin portals; responsive |
| API backend | Delivered | Express + TypeScript; 15 modules; REST + WebSocket |
| Database | Delivered | PostgreSQL + Prisma; RLS; module-prefixed tables |
| Tests | Partial | Jest unit suite; no E2E/integration suite yet |

## 2.2 Roadmap items not in the MVP

Native mobile apps (iOS/Android) — web-only today

Push notifications (FCM/APNS) — in-app only today

Video chat / virtual dates

ML-powered matching (current engine is rules-based)

Advanced search/filtering, community forums, referral programme

Corporate membership programme, multi-tenant support

Full E2E test suite; production security audit (planned before launch)

# 3. Project Overview

## 3.1 What AfriConnect is

A curated membership community for African professionals to meet partners, make friends, and build their professional network. Every member is vetted — identity, education, and profession verified before joining. The platform combines algorithmic matching with real-world events.

## 3.2 Why it matters

Mainstream dating apps are built for volume and casual engagement. They do not serve professional-class Africans well — poor signal-to-noise, no vetting bar, casual culture. AfriConnect is for people serious about meeting someone, and willing to pay for a higher-quality experience. The subscription price and vetting process are the filter that makes the community good.

## 3.3 Target market

African professionals aged 25–45, university-educated, above-median income, seeking serious relationships. Launching in South Africa (Johannesburg first, then Cape Town, Pretoria, Durban, Pietermaritzburg), with Nigeria and Kenya planned within 12 months. The addressable South African market is estimated at 300k–500k people; at 1% penetration that is 3k–5k paying members generating roughly R1.8–3M/month in recurring revenue. These figures are planning estimates, not measured results.

# 4. Technical Approach

## 4.1 Architecture

Modular monolith — 15 strictly isolated modules, each with controller, service, repository, routes, schema, types, and tests. Module boundaries allow later microservice extraction without a rewrite.

## 4.2 Technology stack

| Layer | Technology | Why chosen |
| --- | --- | --- |
| Frontend | Next.js 14 + React + TypeScript | Mature, performant, SEO-friendly, large ecosystem |
| Backend | Express.js + TypeScript | Simple, flexible, great for APIs |
| Database | PostgreSQL + Prisma ORM | Best-in-class relational DB, type-safe ORM |
| Real-time | WebSocket (ws) | Native, reliable, no extra framework |
| Cache | Redis | Sessions, rate limiting, notification counts |
| Auth | Clerk + custom OTP | Clerk for production, OTP fallback/admin |
| Hosting | Render (API) + Vercel (web) | Simple, scalable deployment |
| Payments | Stripe | Industry standard; subscriptions |
| Vetting | Smile ID | Leading African identity verification |
| Storage | Cloudinary / Cloudflare R2 | Media with good coverage |
| Email / SMS | Resend / Twilio | Transactional email and SMS |

## 4.3 Code quality

TypeScript strict mode; hierarchical error system (never raw Error throws)

Repository pattern; constructor injection for testability

Zod validation on all inputs; structured JSON logging with correlation IDs

Rate limiting on all endpoints; row-level security in the database

Prisma migrations version-controlled; module isolation enforced

Jest unit-test suite across services, utilities, and the matching engine

# 5. What We Are Delivering

## 5.1 Software deliverables

| Deliverable | Status | Description |
| --- | --- | --- |
| Web application | Delivered | Next.js 14 — marketing, member portal, admin portal; responsive |
| API backend | Delivered | Express + TypeScript — 15 modules, REST + WebSocket |
| Database schema | Delivered | PostgreSQL + Prisma — RLS, module-prefixed tables |
| Matching engine | Delivered | 9-step hybrid pipeline |
| Admin dashboard | Delivered | Users, applications, events, settings, roles |
| Technical specification | Delivered | Architecture, API, data model, security |
| Deployment config | Delivered | Docker, Render, Vercel, CI config |

## 5.2 Business deliverables

| Deliverable | Status | Description |
| --- | --- | --- |
| Business model | Delivered | Tiered subscription strategy |
| Market analysis | Delivered | TAM/SAM/SOM for SA and pan-African expansion |
| Competitive analysis | Delivered | vs Tinder, Bumble, The League, Raya, offline |
| Go-to-market | Partial | Documented; execution needs a marketing team |
| Financial projections | Partial | Model built on assumptions, not realised data |
| Funder brief | Delivered | Plain-English document for non-technical investors |

## 5.3 Not delivered (transparency)

Native mobile applications

Production third-party credentials (Stripe live, Resend, Twilio, Cloudinary, Smile ID live)

Full E2E test suite; production security audit

Established user base (pre-launch) and revenue history (pre-launch)

Operational team beyond the founder

# 6. Roadmap — MVP to Market Leader

## Phase 1: Launch readiness (Months 1–3)

Configure production services

Security audit and pen test

Production infra with monitoring

Beta launch, 200–500 early members

First Johannesburg events

Hire community manager

## Phase 2: Growth (Months 3–6)

Public launch JHB

Hire marketing lead

Grow to 2k–5k members

Referral programme

8–12 events/quarter

Expand to Cape Town, Pretoria

## Phase 3: Expansion (Months 6–12)

Native iOS/Android apps

Lagos, Nairobi

Video chat

ML matching improvements

Corporate pilot

10k+ members

## Phase 4: Leadership (Year 2+)

Pan-African (5+ countries)

AI matchmaking assistant

Premium matchmaking tier

Community features

Professional-association partnerships

# 7. Team Structure

| Role | Person | Status | Responsibility |
| --- | --- | --- | --- |
| Founder & Lead Engineer | Takudzwa Stanley Maguma | Full-time | Vision, architecture, engineering, leadership |

Planned hires: Community Manager (month 2), Marketing Lead (month 3), part-time Vetting Reviewers (scalable), second Software Engineer (month 6–9), Advisory Board (month 1–3).

# 8. Investment Ask

We are raising R2.5 million (approximately $135,000) in seed investment in exchange for equity.

| Category | Amount (ZAR) | Purpose |
| --- | --- | --- |
| Product & Engineering | 400,000 | MVP polish, features, production infrastructure |
| Marketing & Launch | 600,000 | Campaigns, partnerships, content, acquisition |
| Team — Key Hires | 700,000 | Community manager, marketing lead, vetting reviewers |
| Operations | 300,000 | Hosting, tools, legal, compliance, subscriptions |
| Events | 300,000 | Launch series (8–12) in Johannesburg |
| Runway Buffer | 200,000 | Contingency — 12–18 months |
| Total | 2,500,000 |  |

The funding takes the product from MVP to a launched business with 2k–5k paying members. On the modelled assumptions, break-even is reached around months 5–6 after public launch. If validated, this seed becomes the foundation for a R15–20M Series A for pan-African expansion and native apps.

# 9. Risk Assessment

| Risk | Severity | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Single-founder bottleneck | High | Current | First hires take load off founder; second engineer by month 6–9 |
| Slow acquisition | Medium | Medium | JHB focus; targeted marketing; corporate partnerships; events |
| Gender imbalance | Medium | Medium | Targeted marketing; safe, high-quality community attracts women faster |
| Churn after matching | High | High | Inherent; mitigate with events, community, annual plans |
| Trust/safety incident | Medium | Medium | Multi-layer verification; reporting; human moderation |
| Big-player competition | Medium | Low-Medium | First-mover niche; local knowledge; community moat |
| POPIA compliance | Medium | Low | Privacy by design; minimisation; audits |
| Web-only limits growth | Medium | Medium | Responsive web works well; native apps planned month 6–9 |
| Scalability | Low | Low | Modular monolith; Postgres + cache; extraction-ready |

# 10. Why This Is a Good Investment

## 10.1 The opportunity

Large, underserved market — no one serves curated African professional dating properly

Recurring-revenue model — predictable, compounding, high-margin

Low CAC potential — events and community drive word-of-mouth

First-mover advantage in the niche

Network effects — more members, better matches, more members

Multiple expansion paths — dating to networking, social clubs, events, corporate

## 10.2 Why now

The product is built — demonstrable today, not a slide deck

Inflection point — solo MVP to launched, growing business

Market opening — more Africans using dating apps post-pandemic; professional class growing

Technical team — founder built the whole platform; no co-founder risk

# 11. Next Steps

For those interested in proceeding, a typical process is:

Initial conversation — Q&A and an introduction to the founder

Product demo — the working platform, member and admin views

Technical deep dive — codebase, architecture, and specification

Business deep dive — model, market, financials, go-to-market

Due diligence — code, financial, and reference verification

Term sheet — valuation, equity, and investor rights

Closing — legal documentation and investment

There is no pressure and no hard sell; finding the right partner matters more than closing quickly.

Contact: Takudzwa Stanley Maguma — Founder & Lead Engineer, AXIOM Engineering Studio. Email: magmatakstanley@gmail.com. Location: Johannesburg, South Africa.